SHREWSBURY TOWN COUNCIL

FINANCE & GENERAL PURPOSES COMMITTEE

9 APRIL 2018

Responsible Officer: Helen Ball

General Data Protection Regulations (GDPR)

1	Purpose of Report

This report is to update Council on the new General Data Protection Regulations, which come into force on 25th May 2018 and supersedes the existing Data Protection Act 1998.  Local Councils must comply and arrange for the control of personal data held and processed by the Council (the Data Controller).

Please not that since the regulations are still processing through Parliament and the new legislation is not yet on the Statue book, it is likely that further verbal updates will need to be given at the meeting as information is received.

2	Detail

The concepts and principles are very similar to the current Data Protection Act 1998, in that personal data must be processed lawfully, fairly and transparent; used only for specific purpose; accurate and up to date; retained no longer than necessary and processed in a manner that ensures appropriate security and protection.

However, Councils will have to do some things for the first time and do others differently.  Changes include new reporting requirements, increased fines & penalties, new rules on obtaining consent and writing privacy notices.  Other changes to note:

- Councillors and staff must have “suitable training”

- All Councillors and staff to use Shrewsbury Town Council e-mail addresses

- A Data Protection Officer to be appointed

- The £10 charge for a data subject access request has been removed

- Council must respond to a Subject Access Request (SAR) within a calendar month (currently 40 days)

- Councils will no longer register with the Information Commissioners Office (ICO) but will be required to pay an annual fee.  The fee (yet to be set) will be based upon the size of the Council, the amount of data it processes and it’s annual turnover

- Breaches must be notified to the ICO normally within 72 hours

- Failure to comply with GDPR places significant risk with fines of £17m or 4% of global turnover, whichever is the greater

Further details are set out in the circulated NALC “tool kit” (appended to this report) and Councillors are recommended to read pages 1 to 24 to ensure they are fully briefed.  Members may also find the ICO website useful: https://ico.org.uk/for-organisations/guide-to-the-general-data-protection-regulation-gdpr/

3	Action Plan

The table below sets out the basic documentation that the Council needs to put in place to demonstrate that it is working towards compliance.  A detailed action plan should be maintained in order that progress can be monitored.

| Item | Headline Activity | Action | Date Completed |
| --- | --- | --- | --- |
| 1 | Raise Awareness |
|  | Become informed | Town Clerk & Office Manager attended Unitary Authority presentation (Brief to all Shropshire Councils by T&W Council Data Controller at Shirehall) | 8 Nov 17 |
|  | Identify help and guidance | ICO website viewed - Download ‘12 Steps to take’ | ongoing |
|  | Formal Training | Town Clerk and Office Manager undertake web training, via SLCC | 17th January |
|  | Training | Undertake training with Councillors & Staff | TBC |
|  | Appoint Data Protection Officer / Identify Data Processing Officer | Discussions taking place with neighbouring Authority | Ongoing |
| 2 | Data Audit |
|  | Undertake Data Audit | Initial data | Ongoing |
| 3 | Identify & Document your Lawful Basis for Processing Data |
|  | Policy | Initial draft of Personal Data Management & Audit Policy | Ongoing |
| 4 | Check Processes & How to Deal with Subject Access Requests (SAR) |
|  | Policies & Templates | Initial draft of Subject Access Request Policy (SAR) and letters | Ongoing |
| 5 | Review How To Obtain Consent |
|  | Consent Forms | Initial draft of consent forms | Ongoing |
| 6 | Update Policies/Notices |
|  | Notices | Initial draft of Privacy Notices for Public, Staff & Councillors | Ongoing |
|  | Policy | Review Document Retention Policy, via Ellis Whittam | Ongoing |
|  | Website | Update website |  |

| 7 | Build in Extra Protection for Children |
| --- | --- |
|  | Consent Forms | Initial draft of consent forms | Ongoing |
| 8 | Update Contracts |
|  | Confirmation | Ensure compliance from our Contractors | Ongoing |
| 9 | Personal Data Breaches |
|  | Training | Include in Councillor & Staff training | TBC |
|  | Letters | Initial draft of letters | Ongoing |
| 10 | Build Data Protection Into Projects/Services |
|  | Policies | Initial draft of Data protection Impact Assessment (DPIA) | Ongoing |

Not all recommended documentation may be completed by 25th May, but the detailed Action Plan will show what plans the Council has in place to complete the remaining/ongoing steps.

4	Data Protection Officer

The legislation requires the appointment of a Data Protection Officer (DPO).  Having said that discussions are taking place with Oswestry Town Council regarding each Town Clerk carrying out each other’s DPO function in some reciprocal arrangement.

Currently advice from NALC, SLCC and ICO is not clear as to whether the Town Clerk can be appointed DPO.  NALC believes there to be a conflict of interest whilst SLCC believes that measures can be put in place to allow the process.

Shrewsbury Town Council has the benefit of having an admin team to allow for segregation of duties and reduce any conflict of interest, potentially with the Office Manager advising Council on data processing, leaving the Town Clerk to remain independent and impartial of the process, fulfilling the DPO function.

Recommendations

- That the Council endorses the action plan set out above

- That the Council acknowledges the notes set out in the NALC Tool Kit

- That the Council adopts draft Policies as presented